Business Requirements Document (BRD)

Module: QR Scan for Attendance — Testing Center Ops

Date: 2026-08-05

Owner: Joshua Ganapin (Jo.Ganapin)

Parent doc: docs/BRD.md (platform-wide BRD, section 4.3 “Check-in: Use QR codes to mark who is present”)

Related: Ticket 001 · Design spec (specs/2026-08-05-qr-scanning-design.md) · Phasing plan (plans/2026-08-05-qr-scanning-plan.md)

1. Module Overview

Today, marking a candidate “Present” at a test center is entirely manual: a proctor looks at a roster on screen and clicks a button per student. This module replaces that manual step with a QR scan: the proctor points a camera at the candidate’s exam permit, the code is read, and the matching candidate’s status flips to Present automatically.

This BRD covers the QR check-in feature end to end, from the small in-browser demo already agreed for this sprint, up to the full backend-connected version the platform BRD promises. It exists as one document across both phases so nobody has to guess whether “QR scanning” means the same thing in different meetings.

2. Goals

•  Faster check-in: One scan instead of a manual search-and-click per candidate, especially valuable when a room has to seat dozens of people quickly.

•  Fewer mistakes: Removes the chance a proctor marks the wrong row Present by matching on the ID encoded in the candidate’s own permit.

•  A real permit, not just a picture: Every issued permit gets one unique, unguessable code (qr_token) tied to exactly one candidate, one exam date, one seat — the same code cannot be reused to check in twice from a fresh state.

•  An audit trail: Every successful scan is a timestamped record of who scanned it and when, not just a status flag.

•  Ship a demo first, ship it right second: Prove the scan-and-match interaction works in front of users this sprint, without waiting on backend integration to show something real.

3. People Using the Module

| Role | What they do here |
| --- | --- |
| STUDENT / CANDIDATE | Receives their exam permit (with QR code) ahead of test day; presents it at the door. |
| PROCTOR | Scans each candidate’s permit at check-in; sees the match result and the roster update live. |
| SYSTEM_ADMIN | Same scan access as a Proctor (for support/override situations); manages permit issuance and can void/reissue a permit if one is lost or compromised. |

No other role can call the scan endpoint or open the scan screen — this is deliberately locked to the two roles above (see Section 6).

4. What the Module Does

4.1. Phase 1 — Prototype demo (this sprint, approved scope)

•  A “Scan QR” button on the proctor’s existing attendance screen opens a camera modal.

•  The camera reads a QR code and checks it against the candidates already listed for that room.

•  A match flips that candidate’s row to Present using the exact same update the manual “Mark Present” button already uses — no new, parallel status logic.

•  If the code doesn’t match anyone in the room, or the candidate is already marked Present, the proctor sees a plain inline message and nothing changes.

•  Clearly labeled on screen as a prototype, not wired to a real backend — every match happens against sample data already in the browser, and nothing is sent to a server.

•  If the camera can’t be used (no permission, no hardware), a manual code-entry fallback exists so a live demo is never blocked by a device issue.

What this phase deliberately does not do: no backend call, no new database record, no change to the permit-issuing flow. It answers one question only — “does scan-and-match work as an interaction?” — as cheaply and safely as possible before anyone invests in the backend.

4.2. Phase 2 — Backend-connected version (roadmap)

•  Every approved candidate gets one exam permit record with a unique code embedded in their QR — generated when the permit is issued, not guessable, and not reused across candidates or exam dates.

•  Scanning a permit calls a real check-in endpoint that confirms the code belongs to a real, still-valid permit; records who scanned it and when; and flips the permit to “checked in” so it cannot be used to check in a second time from a fresh device or session.

•  A second scan of the same permit is not treated as an error — it’s reported back as “already checked in,” since a proctor accidentally re-scanning the same permit is a normal, harmless mistake, not a security event.

•  A permit can be marked void (lost, reissued, candidate withdrawn) so a voided code can never check anyone in, even if someone still has the physical printout.

•  This phase is what the platform-wide BRD (docs/BRD.md, section 4.3) refers to as “Check-in: Use QR codes to mark who is present” — Phase 1 is the rehearsal, Phase 2 is the real thing.

5. Business Rules

•  Attendance status values produced by a scan must stay consistent with the platform’s existing status codes (Present / Absent / Late / Disqualified) — a scan is just a faster way to reach the same “Present” outcome a proctor could always reach manually, not a new status.

•  A successful scan is one candidate, one seat, one room, one exam date — no code is valid across multiple exam sessions.

•  Re-scanning an already-checked-in permit must never look like a system error to the proctor; it’s an expected, informative no-op.

6. Security & Compliance

•  Role lock: Only Proctor and System Admin accounts can reach the scan action, on either phase, matching the same restriction already used on other proctor-only tools.

•  No silent identity verification: The module confirms “this code matches this permit,” not “this person is who they claim to be.” It must never be presented to candidates, staff, or auditors as identity verification.

•  Camera privacy (Phase 1): Video is processed in-memory only, on-device, never recorded, stored, or uploaded; the camera stream stops the instant the scan screen closes.

•  No real candidate data in the demo: Phase 1 matches only against synthetic, clearly-fake sample records — never real candidate names, IDs, or permits.

•  Permit codes (Phase 2): Must be long enough and random enough that guessing a valid code by trial and error is impractical.

7. Current Status & Open Issue

•  Phase 1 (client-side demo) is designed but not yet approved to build — the linked spec and plan are both awaiting sign-off, and no phase of that plan may start before that happens.

•  A full Phase-2-shaped backend app (permit model, check-in endpoint, migrations) already exists uncommitted in this branch’s working tree, ahead of any recorded approval for backend work under this ticket. This BRD treats that work as the intended Phase 2 described above, but it has not gone through the same design-approval gate Phase 1 is waiting on — flagging this here so scope and sequencing get reconciled deliberately rather than by accident.

8. Tools We Use

•  Phase 1: html5-qrcode (camera decode) in the existing React/Vite frontend — decode only, no new backend dependency.

•  Phase 2: Django app (apps.attendance) with its own models and migrations, exposed at api/v1/attendance/, reusing the platform’s existing session/bearer authentication and role system.

9. What is Not Included (Yet)

•  No printing or email delivery of permits from this module (permit generation/delivery is a separate, already-noted feature area — see the model’s own note that “whoever builds the web-side permit generator/email feature” owns that part).

•  No offline check-in (Phase 2 requires connectivity to reach the backend).

•  No cross-device “undo” of a check-in from the scan screen itself — corrections go through the same correction flow already used for manual attendance changes.

10. Future Plans

•  Tie a voided/reissued permit notification back to the candidate automatically.

•  Explore batch/offline check-in for test centers with unreliable connectivity.

•  Surface check-in analytics (on-time vs. late arrivals by center) to the reporting dashboards described in the platform-wide BRD.